## Slide 1: Facilities Department Overview and Update
SRVUSD Board of Education Meeting
5.18.21

## Slide 2: Introduction / Agenda
What does the facilities department do?
Where does the funding come from to do the work?
What is the department working on right now?
Bella Vista Elementary

## Slide 3: The Facilities Development Department
Facilitates the construction and renovation of district facilities
  Manages all building projects in the district
  Modernization and new construction projects
  Typically the projects involving more than a single trade or sub-contractor
Growth Projects
  Track enrollment and demographic trends, as well as new housing developments
  Planning for capacity
Facility rentals to the public and community
  Coordinates and interfaces with members of the public to utilize district facilities during non-school hours

## Slide 4: What does the facilities department do?
Responsible for the successful implementation of local general obligation bond programs (GO Bond)
  Measure D (1998), Measure A (2002), Measure D (2012)
Support the Facilities Oversight and Advisory Committee (FOAC)
  Oversight: legal requirement to oversee the use of the bond proceeds
  Advisory: Board of Education expectation that the committee provide staff with input and guidance on facility projects

## Slide 5: Funding for Projects
Local General Obligation Bonds (GO Bonds)
  Measure D (1998) $70 Million
  Measure A (2002) $260 Million
  Measure D (2012) $260 Million
State Facilities Program (see slides 6-8)
State/Federal/Other Programs
  CA Energy Commission - Energy Efficiency Prop 39 - $6.4 Million

## Slide 6: State Facilities Program (SFP)
Source: www.dgs.ca.gov/OPSC

## Slide 7: State Facilities Program (SFP)
Success in securing SFP dollars to enhance SRVUSD projects
SRVUSD has been granted over $371 million dollars in the 20+ years of the SFP
12.6 m in unfunded applications
Source: www.dgs.ca.gov/OPSC

## Slide 8: SFP Fund Release by District - Comparison
Source: www.dgs.ca.gov/OPSC

## Slide 9: Upcoming Project / Projects Out to Bid
Alamo Elementary School - two classroom replacement
California High School - kitchen renovation
San Ramon Valley High School - power undergrounding
Sycamore Valley Elementary School - carpet installation
Vista Grande Elementary School - covered walkway and kinder shade structure repairs
Alamo Elementary School - breezeways demolition and roofing replacement
California High School - growth relocatables / site utilities
California, Monte Vista, and San Ramon Valley High Schools - synthetic turf replacement
Monte Vista High School - swimming pool renovation
Venture School - Science and Art classrooms remodel

## Slide 10: What is the facilities department working on right now?

## Slide 11: New Construction - Bella Vista Elementary

## Slide 12: New Construction - Bella Vista Elementary

## Slide 13: New Construction - Stone Valley Middle
Before

## Slide 14: New Construction - Stone Valley Middle
After

## Slide 15: New Construction - San Ramon Valley High

## Slide 16: New Construction - San Ramon Valley High

## Slide 17: Monte Vista - Bleacher Replacement

## Slide 18: Cal High - Bleacher Replacement

## Slide 19: San Ramon Valley HS - Bleacher Replacement

## Slide 20: Cal High - Pedestrian Bridge

## Slide 21: Modernization - Green Valley Building Project

## Slide 22: Modernization - Green Valley K-Yard Improvements

## Slide 23: Modernization - Stone Valley Field Renovation

## Slide 24: Modernization - SRVHS Multi-Use & Varsity Softball Fields

## Slide 25: Modernization - SRVHS Iron Horse Trail Fence Replacement

## Slide 26: Modernization & Growth - Montevideo Parking Lot Improvements

## Slide 27: Modernization & Growth - Twin Creeks
Before

## Slide 28: Modernization & Growth - Twin Creeks
In-progress

## Slide 29: Modernization - Monte Vista Stadium Lights

## Slide 30: Modernization - Sycamore Valley

## Slide 31: Modernization - Charlotte Wood

## Slide 32: Modernization - Rancho Romero
Rancho Romero Mod before
Rancho Romero Mod
after

## Slide 33: In-Progress: Monte Vista High School Pool Renovation
33-meter pool

## Slide 34: In-Progress: Vista Grande Covered Walkway